## Slide 1: Scrum-Agile
By Charles Mills

## Slide 2: Agile Roles
Product Owner
Represents what the business and customer need in a product
Communicates the product vision
Organizes the product backlog
Provides clarity on user stories
“…a Product Owner is accountable for maximizing the value of the product resulting from the work of the Scrum Team..” (https://www.scrum.org/resources/what-is-a-product-owner, n.d.)
Scrum Master
Organizes the daily scrum meetings
Ensures the team employs best Agile practices
Keeps the team on track and prevents outside distractions from impeding the stand-up

## Slide 3: Agile Roles Continued
Developer
Develops software incrementally
Highly collaborative
Uses industry best standards
“…Developers build strong relationships with product management, design, QA, and operations because writing sustainable code means staying connected to all facets of the project.” (Radigan, n.d.)
Tester
Ensures product meets owners specifications and standards
Creates test cases based on user stories
Identifies bugs and other product defects
Provides feedback on user experience to the development team

## Slide 4: Phases of Agile Software Development Life Cycle
Concept
Define the project vision and identify work level requirements
Set the foundation for the project and review it with Product Owner before moving to next phase.
Planning
Product owner takes user stories and creates backlog
Gather requirements, plan sprints
Development Iteration
Developing software in a sprint of pre-defined length by specialized teams.
Perform product testing. “The role of testers in Agile development is not merely to find bugs at the end of the cycle, but to search for them and eliminate them all along the way..” (TestDel, 21)
Review
Present completed work to stakeholders
Demonstrate product to owners and take feedback to use for improvement

## Slide 5: Waterfall Model vs Agile for SNHU Travel
Waterfall would have not allowed for as much flexibility when requirements change due to the nature of it being linear and sequential. A system is designed at the beginning, and so had the owners wanted to make changes, such as our SNHU Travel owners did pertaining to travel types, this would have disrupted the entire flow of the development process.
Testing would only be performed on the final product, and the developers would have had a lot more bugs to fix, and features to rework after already having designed the whole product. This could result in having to make major changes from one portion of the program in response to smaller fixes in other parts, resulting in much time being wasted.

## Slide 6: Waterfall or Agile?
Factors to consider when choosing a project management framework
Flexibility. Agile is highly flexible and responsive, while Waterfall is a fixed and rigid structure.
Iteration. With Agile you can continuously improve throughout the development cycle, while with Waterfall you deliver a product to the owner before making improvements.
Feedback. Agile teams meet frequently with the stakeholders, while Waterfall once again waits until the end of development to get feedback.
Risk. Agile projects have low-risk levels as issues are addressed early, and as they occur. Waterfall projects have a higher rate of late-stage issues that can cause deployment to be delayed.
From Barry Boehm: “Agile and plan-driven methods each have home grounds, but there is a balanced approach that combines agility with discipline to suit the needs of different projects.”

## Slide 7: Conclusion
I believe that for the SNHU Travel project, we made the right decision by choosing to use the Scrum-Agile Framework. While both Agile and Waterfall have their respective strengths and weaknesses, Agile allowed us to more easily navigate the hurdles that occur during the development process. In a well-structured environment with a team that has a clear vision and system for delivering products, Waterfall may be a good framework. After using Agile for the SNHU Travel project, I am convinced it is best suited for the majority of teams that need to be responsive and deliver high-quality products ready to be deployed.

## Slide 8: Resources:
What is a Product Owner? (n.d.). Scrum.org. https://www.scrum.org/resources/what-is-a-product-owner
Radigan, B. D. (n.d.). How to be an awesome agile developer | Atlassian. Atlassian. https://www.atlassian.com/agile/software-development/developer
TestDel. (2022, January 5). The Tester Role in an Agile world - TestDel - Medium. Medium. https://testdel.medium.com/the-tester-role-in-an-agile-world-434acfd8d36
Royce, W. (1970). Managing the Development of Large Software Systems. Boehm, B., & Turner, R. (2003). Balancing Agility and Discipline.
Boehm, B., & Turner, R. (2003). Balancing Agility and Discipline.